## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall Waterfall approach is a structured step-b-step process or phase. It is also referred to as a linear-sequential life cycle model. Each phase must be completed fully before the next phase can begin. The model is used for the project which is small and there are no uncertain requirements.
Pros
This model is easy and simple to understand and used only when the requirements are very well known, clear and fixed
Production definition is stable when used on small projects
There are no ambiguous requirements
Ample resources which required expertise are available freely
Cons
Step-by-step process can lead to problems not surfaced until later in development( in big projects). Once an application is in the testing stage, it is very difficult to go back and change something that was not well-thought out in the concept stage.
No working software is produced until late during the life cycle.
High amounts of risk and uncertainty
Not suitable for the projects where requirements are at a moderate to high risk changing.

## Slide 3: Agile Agile is an iterative and collaborative approach to software development using small, cross-functional teams. Agile manifesto describes core values of Agile.
Pros
Working in a small batches means delivering something useful quickly.
MVP is the cheapest easiest thing we can do to test a hypothesis and learn.
Behavior Driven Development makes sure we are building the right thing.
Test driven Development makes sure you are building the thing right
Pair programming enables you to discover defects earlier and increase our code quality.
Cons
In case of some software deliverables, especially the large ones, it is difficult to assess the effort required at the beginning of the software development cycle.
There is lack of emphasis on necessary designing and documentation.
The project can easily get taken off track if the customer representative is not clear what the outcome that they want.
Whole premise must adapt the Agile culture to develop a successful software using Agile methodology.